PRODUCT REQUIREMENTS
DOCUMENT

Online Learning & Course Management Platform

| Document control | Details |
| --- | --- |
| Version | 1.0 — Initial product requirements draft |
| Date | 20 October 2026 |
| Status | Draft for stakeholder review |
| Product type | Web-based learning management and course commerce platform |
| Primary audience | Students, mentors/lecturers, content staff, support/finance staff and administrators |
| Planning assumption | Single education provider at launch; architecture should avoid blocking future multi-institute support |

## Purpose

This document converts the supplied feature flow into an implementation-oriented PRD. It defines the product scope, user roles, core journeys, functional requirements, security and privacy expectations, acceptance criteria, release priorities and open decisions. Items not specified by the requester are identified as assumptions or decisions.

# 1. Executive Summary

The product will provide a secure online destination where learners can discover free and paid courses, purchase enrolments, watch live or recorded classes, access learning materials, submit doubts, communicate with mentors and peers, and track progress. Authorised staff will manage course content, users, enrolments, payments, moderation and platform operations through role-specific dashboards.

The key design principle is least-privilege access: users should only access the data and actions needed for their role. Paid course access must be granted only after trusted server-side payment verification. Private conversations and personal information must not be exposed through unrestricted administrative access.

# 2. Product Vision and Objectives

## 2.1 Vision

Deliver a reliable, secure and easy-to-use learning platform that brings course commerce, learning delivery, student support and administration into one system.

## 2.2 Objectives

Make registration, verification and sign-in straightforward while protecting accounts against abuse.

Allow learners to discover courses and distinguish free resources from paid content.

Support reliable course purchases, enrolment, receipts and refund workflows.

Provide learning tools for lectures, resources, doubts, assignments and progress tracking.

Give mentors and staff role-specific tools without unnecessary access to private data.

Give administrators operational visibility through dashboards, audit trails and controlled maintenance settings.

Establish a secure and maintainable foundation that can be extended after launch.

# 3. Scope

## 3.1 In scope

Account registration, contact verification, authentication, password reset and session management.

Student, mentor, content manager, finance/support staff and super-admin experiences.

Course catalogue, course details, free resources, paid enrolment and course access controls.

Recorded lectures, live-class information, notes, presentations and other downloadable resources.

Mentor doubt tickets, student discussion forums, messaging and PDF/image attachments.

Student learning progress, quizzes/assignments where enabled, notifications and course completion.

Payment gateway integration, payment status verification, receipts, refunds and reconciliation support.

Admin dashboards, staff invitations, permissions, course operations, moderation, audit logs and feature-level maintenance mode.

Security, privacy, accessibility, monitoring, backups and operational support.

## 3.2 Out of scope for the initial release unless separately approved

Native iOS/Android applications; the initial product is responsive web.

A public marketplace where unrelated institutes or instructors independently operate separate storefronts.

Physical-book logistics, inventory, shipping and returns. The resource store may initially list digital resources and/or provide external purchase links.

Automated AI tutoring, proctoring, live transcription or advanced recommendation engines.

Complex instructor revenue sharing, affiliate payouts or multi-currency settlement.

Issuing accredited qualifications unless the provider has the required authority and rules.

# 4. Assumptions and Product Decisions

| Topic | Working assumption / recommendation | Decision needed |
| --- | --- | --- |
| Platform model | Single education provider at launch, with tenant-ready data ownership where practical. | Confirm whether multiple colleges/institutes will operate independently. |
| User age | The platform may be used by learners of different ages; age-related consent and safeguarding requirements must be reviewed. | Confirm expected age range and jurisdictions. |
| Login identifiers | Email and mobile are primary identifiers; an optional unique username may be supported. | Confirm whether username login is required at launch. |
| Verification | Verify email and/or mobile during onboarding according to risk and business rules; do not require OTP on every normal login by default. | Choose required channels and whether both are mandatory. |
| Session timeout | Log out after 2 hours of inactivity, with secure session renewal and reauthentication for sensitive actions. | Confirm inactivity timeout and absolute session lifetime. |
| Payment provider | Integrate one supported provider first; keep gateway logic modular. | Select provider, supported payment methods and refund policy. |
| Course access | Access is tied to an explicit enrolment/entitlement with start/end dates and status. | Define lifetime access vs. expiry/subscription rules. |
| Messaging | Private messages are visible to participants; privileged access is scoped, justified and audited. | Approve privacy notice and moderation policy. |
| Resource store | Initial scope is digital learning resources unless physical commerce is explicitly approved. | Confirm what is being sold. |
| Certificates | Optional module; issue only when defined completion rules are satisfied. | Confirm whether certificates are needed for launch. |

# 5. User Roles and Permissions

| Role | Core permissions | Explicit restrictions |
| --- | --- | --- |
| Visitor | View public pages, course previews, prices and public resources. | Cannot access enrolled content, private discussions or account data. |
| Student | Manage own profile, view eligible courses, purchase courses, access enrolled content, submit doubts, participate in permitted groups and view own progress/transactions. | Cannot access another learner's private records or restricted course content. |
| Mentor / Lecturer | Manage assigned classes, respond to assigned learners' doubts, publish permitted class material, record attendance/feedback and view relevant progress. | Cannot browse all private chats or modify payments/roles unless separately authorised. |
| Content Manager | Create/edit courses, upload content, organise modules and submit content for publishing. | Cannot access payment instruments or private student conversations by default. |
| Finance / Support Staff | View limited transaction/support information, investigate payment issues and process approved actions within assigned permissions. | Cannot change course content or view unrelated private messages. |
| Moderator | Review reported posts/messages, apply moderation actions and document decisions. | No blanket access to unrelated private conversations. |
| Super Admin | Manage roles, platform configuration, security settings, high-impact operations and audit reports. | Sensitive access must be justified, logged and limited to legitimate purposes. |

Permission model: implement role-based access control (RBAC), supplemented by resource-level checks (for example, a mentor can access only assigned classes). High-impact actions such as granting paid access manually, refunding payments, disabling accounts or changing permissions should require a reason and create an audit event.

# 6. Functional Requirements

## 6.1 Registration and account security

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| AUTH-01 | Registration form supports name, mobile, email, password and relevant academic fields such as class/year, course and college. | Must | Required fields are configurable; errors are clear; invalid input is rejected server-side. |
| AUTH-02 | Validate email and mobile ownership through OTP or a verification link/code. | Must | Unverified contacts are clearly marked; codes expire and are single-use; resend and attempt limits apply. |
| AUTH-03 | Password policy checks length and strength; block common/compromised passwords where feasible. | Must | Password is never stored in plaintext; policy is enforced on the server. |
| AUTH-04 | Allow login using verified email or mobile; optional unique username if approved. | Must | Duplicate identifiers are prevented and account enumeration is minimised. |
| AUTH-05 | Support automatic sign-in after successful registration and required verification. | Should | User lands on the correct role dashboard only after account checks pass. |
| AUTH-06 | Provide forgot-password flow using a verified contact and a short-lived, single-use reset code/link. | Must | Reset tokens expire, cannot be reused, and do not reveal whether an account exists. |
| AUTH-07 | Expire sessions after 2 hours of inactivity by default; provide explicit logout and session revocation. | Must | Expired sessions cannot access protected pages or APIs; sensitive actions may require reauthentication. |
| AUTH-08 | Protect against brute-force attempts, credential stuffing, bots and abuse. | Must | Rate limits, throttling, CAPTCHA/risk checks and security logging are applied where appropriate. |
| AUTH-09 | Allow users to update profile and change email/mobile with re-verification. | Must | Changes are validated and recorded; existing sessions can be revoked for sensitive changes. |
| AUTH-10 | Support account status and account recovery controls. | Must | Disabled/suspended accounts cannot sign in; recovery path and support guidance are clear. |

## 6.2 Student dashboard and course catalogue

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| STU-01 | Display a searchable, filterable course catalogue with title, description, instructor, level, duration, syllabus, price and free/paid status. | Must | Catalogue results match filters; each course has a detail page. |
| STU-02 | Display public/free resources and account-only resources according to configured access rules. | Must | Unauthorised users cannot fetch restricted files by guessing URLs. |
| STU-03 | Display enrolled courses and continue-learning entry points. | Must | Only valid active enrolments grant access. |
| STU-04 | Provide learning pages for recorded lectures, live-class details, notes, PPTs and approved resources. | Must | Content access is checked on every protected request. |
| STU-05 | Support bookmarking or resume playback where technically feasible. | Should | Saved state is associated with the correct user and course. |
| STU-06 | Show announcements, class reminders, mentor replies and relevant account notifications. | Should | Notifications link to the relevant page and respect user preferences. |
| STU-07 | Allow profile edits and notification preferences. | Must | Sensitive fields require re-verification where appropriate. |
| STU-08 | Provide course/resource-store search. | Should | Search results identify whether an item is a course, digital resource or external listing. |

## 6.3 Course and content management

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| CRS-01 | Authorised staff can create, edit, categorise, publish, unpublish and archive courses. | Must | Only permitted roles can perform each action; status changes are logged. |
| CRS-02 | Course configuration supports price/free status, syllabus, modules, instructors, access duration and prerequisites where needed. | Must | Published course details are validated and visible to learners. |
| CRS-03 | Upload and organise lectures, notes, presentations, PDFs, images and other approved file types. | Must | File type/size checks apply; files are stored privately where appropriate. |
| CRS-04 | Support draft/review/publish workflow for content. | Should | Unpublished content is not visible to students. |
| CRS-05 | Allow authorised staff to grant, revoke or adjust course access manually with a reason. | Must | Action is audited; learner and access status are updated consistently. |
| CRS-06 | Prevent accidental deletion of content linked to active enrolments; prefer archive/versioning. | Should | Existing learner progress is retained when a course is archived or updated. |

## 6.4 Doubts, messaging and community

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| COM-01 | Students can submit a doubt to an assigned mentor or create a permitted forum post. | Must | Doubt records identify author, recipient/group, status, timestamps and replies. |
| COM-02 | Support PDF and image attachments with validation and safe storage. | Must | Only allowed formats/sizes are accepted; files are malware-scanned where supported. |
| COM-03 | Support replies, status tracking (open/in progress/resolved) and notifications. | Must | Participants receive updates and can view the correct conversation. |
| COM-04 | Group discussions are visible only to members and authorised moderators. | Must | Access checks prevent non-members from reading or posting. |
| COM-05 | Private student-mentor conversations are visible to participants; access by privileged staff is limited to authorised, documented purposes. | Must | Sensitive access is logged and can be reviewed by authorised auditors. |
| COM-06 | Provide report, block/mute and moderation actions where appropriate. | Should | Reports enter a restricted queue; moderation decisions are recorded. |
| COM-07 | Define retention, deletion, abuse handling and escalation policies for messages and attachments. | Must | Published policy matches system behaviour and applicable legal obligations. |

## 6.5 Payments, orders and enrolments

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| PAY-01 | Create an order server-side before initiating payment with the selected gateway. | Must | Order ID, amount, currency and item are generated from trusted server data. |
| PAY-02 | Verify payment using provider signature/webhook/API verification on the server. | Must | A client redirect alone never marks an order paid. |
| PAY-03 | Support pending, successful, failed, cancelled, refunded and disputed/chargeback states where provider supports them. | Must | State transitions are validated and visible to authorised users. |
| PAY-04 | Grant course access only after confirmed successful payment or authorised manual grant. | Must | Repeated webhooks do not create duplicate enrolments. |
| PAY-05 | Provide student transaction history and receipt/invoice details. | Must | Records show order ID, item, amount, date, payment reference and current status. |
| PAY-06 | Support refund requests and authorised refund processing. | Must | Refund action is permission-controlled, logged and reflected in order/access rules. |
| PAY-07 | Handle payment timeout, duplicate callbacks and debit-without-confirmation cases. | Must | Reconciliation tools identify unresolved transactions; users receive safe retry/support guidance. |
| PAY-08 | Support discount/referral codes only if approved for launch. | Could | Server validates eligibility, dates, limits and final payable amount. |
| PAY-09 | Store gateway secrets securely and avoid storing raw card data. | Must | Secrets are not exposed in frontend code or logs; provider-hosted/tokenised checkout is preferred. |

## 6.6 Admin, operations and audit

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| ADM-01 | Admin dashboard summarises registrations, active learners, course activity, orders, revenue and pending support/payment cases. | Should | Metrics have documented definitions and access is role-restricted. |
| ADM-02 | Invite/create staff accounts and assign granular roles and permissions. | Must | Access can be revoked promptly; role changes are audited. |
| ADM-03 | Suspend/disable accounts using documented reason codes and review procedures. | Must | Suspended users lose access; action, reason, actor and time are logged. |
| ADM-04 | Provide feature-level maintenance switches and user-facing status messages. | Should | A feature can be disabled without unintentionally disabling unrelated services. |
| ADM-05 | Record audit events for sign-ins, permission changes, course access grants, refunds, account suspension, content publication and sensitive-data access. | Must | Logs are timestamped, access-controlled and protected against ordinary user alteration. |
| ADM-06 | Provide scoped, permission-controlled reports and exports. | Should | Exports minimise personal data and are logged where sensitive. |
| ADM-07 | Support backup, restoration and incident-response procedures. | Must | Restore procedure is tested and documented before production launch. |
| ADM-08 | Provide a moderation workflow for reported forum/chat content. | Must | Moderators see only the content needed to investigate assigned reports. |
| ADM-09 | Allow admins to configure courses as free or paid and manage course metadata. | Must | Price and availability changes are validated and recorded. |

## 6.7 Progress, assessments and live classes

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| LRN-01 | Track lesson completion and last playback position where feasible. | Must | Progress persists across sessions and is scoped to the learner and enrolment. |
| LRN-02 | Show course completion percentage and relevant deadlines. | Must | Calculation rules are consistent and documented. |
| LRN-03 | Support assignments, quiz results, feedback and retakes if enabled. | Should | Submission timestamps, grades and feedback are access-controlled. |
| LRN-04 | Provide live-class schedule, joining instructions, cancellation/update notifications and attendance records. | Should | Only eligible learners see protected meeting links. |
| LRN-05 | Issue completion certificates only when configured requirements are met. | Could | Certificate eligibility is auditable and verification is available if required. |

# 7. Key User Journeys

## 7.1 New student registration

Visitor opens registration and submits required details.

System validates fields, checks identifier uniqueness and applies abuse controls.

System sends verification code/link to required contact channel(s).

Student completes verification and accepts required policies.

System activates the account and starts a secure session, if auto-login is enabled.

Student lands on the student dashboard and can browse eligible courses.

## 7.2 Returning student sign-in

Student enters verified email/mobile and password (or approved username).

System validates credentials, account status and risk signals; additional verification is requested only when required by policy.

On success, a secure session is created and the student is routed to the correct dashboard.

After two hours of inactivity by default, the session expires and the student must sign in again.

## 7.3 Purchase and access

Student opens course details and reviews syllabus, price, access duration and terms.

Student proceeds to checkout; backend creates an order using trusted course pricing.

Payment provider processes the transaction.

Backend verifies the provider's signed event or transaction status and updates the order idempotently.

On confirmed success, the system creates the enrolment/entitlement and sends confirmation/receipt.

On failure or pending status, the system displays the correct state and provides retry or support guidance without granting access.

## 7.4 Doubt and moderation

Student chooses a mentor or permitted forum/group and submits text plus optional PDF/image.

System validates attachment, checks permissions and creates a doubt/thread.

Assigned mentor or authorised group members receive a notification.

Replies and status updates are recorded; the student can see progress.

A user can report abusive content; an authorised moderator reviews only the reported scope and records the outcome.

# 8. Non-Functional Requirements

| Area | Requirement / target |
| --- | --- |
| Security | Use HTTPS; secure password hashing; server-side authorisation on every protected API; CSRF/XSS/SQL injection protections; secure cookies; secrets management; rate limits; dependency updates; security testing. |
| Privacy | Collect only necessary data; document purposes and retention; restrict exports; provide account/data request workflows where required; disclose chat moderation and analytics practices. |
| Performance | Initial target: common dashboard/catalogue API responses within 2 seconds at the 95th percentile under the agreed expected load, excluding third-party delays. |
| Availability | Initial target: 99.5% monthly availability excluding announced maintenance, subject to hosting and budget confirmation. |
| Scalability | Support increasing users, course content and concurrent classes through measured capacity planning and modular services. |
| Accessibility | Target WCAG 2.2 AA where feasible: keyboard navigation, labelled controls, sufficient contrast, captions/transcripts where available and accessible error messages. |
| Compatibility | Responsive design for current major desktop and mobile browsers; verify on common Android/iOS devices. |
| Reliability | Payment handling must be idempotent; background jobs retry safely; errors are monitored; backup and restore are tested. |
| Auditability | High-impact administrative actions and sensitive access produce protected, searchable audit events. |
| Maintainability | Separate authentication, course, payment, messaging and admin concerns; document APIs, environments, configuration and release process. |
| Data protection | Encrypt data in transit and use appropriate encryption/access controls at rest; define retention and deletion policies. |
| File safety | Allowlist file types, enforce size limits, scan files where supported, store files outside public web roots and use short-lived authorised download links. |

# 9. Data Entities (Conceptual)

The final schema should be designed during technical discovery. The following entities are a starting point, not a final database model.

User, UserProfile, Role, Permission, UserRole, VerificationChallenge, Session and AuditEvent.

Course, CourseCategory, CourseModule, Lesson, ContentAsset, CoursePrice and CourseVersion.

Enrolment/Entitlement, Order, PaymentTransaction, Refund and Receipt/Invoice.

MentorAssignment, LiveClass, Attendance, Assignment, Submission, Quiz, Result and Certificate.

DoubtTicket, Conversation, ConversationParticipant, Message, Attachment, Forum, ForumMembership, Report and ModerationAction.

Notification, SupportTicket, MaintenanceFlag and SystemConfiguration.

Data design rules: use stable IDs; store timestamps consistently; model order/payment/enrolment separately; preserve audit history; avoid storing OTPs or reset tokens in plaintext; and never store raw payment card details.

# 10. Analytics and Success Metrics

| Metric | Definition / purpose |
| --- | --- |
| Registration completion rate | Completed registrations divided by registration starts. |
| Verification completion rate | Users completing required contact verification divided by users who started verification. |
| Course purchase conversion | Successful paid orders divided by eligible course-detail visits or checkout starts; choose one denominator and document it. |
| Payment success rate | Confirmed successful payment attempts divided by completed payment attempts, with pending outcomes reported separately. |
| Time to course access | Time between confirmed payment and entitlement becoming usable. |
| Learning engagement | Active learners, lesson completion, return rate and live-class attendance. |
| Doubt resolution time | Median and percentile time from doubt creation to resolution. |
| Support and refund rate | Support cases and refunds per order or active learner. |
| Security/operations | Failed sign-in patterns, suspicious activity, incident count, uptime and restore-test success. |

# 11. Release Plan and Priorities

| Release | Scope | Exit criteria |
| --- | --- | --- |
| MVP / Release 1 | Registration/login, profiles, RBAC, catalogue, free resources, course content, paid checkout, verified payment, enrolment, basic doubts, essential admin tools, audit logs and backups. | Critical acceptance tests pass; no known critical/high security issue; payment reconciliation tested; support and recovery procedures documented. |
| Release 1.1 | Richer notifications, progress dashboard, moderation workflow, staff reporting, content review workflow and refunds tooling. | Role-specific workflows validated with representative users; audit and permissions verified. |
| Release 2 | Quizzes/assignments, richer live-class integrations, certificates, promotions/referrals and advanced analytics as approved. | Business case and detailed requirements approved; integrations tested under expected load. |

# 12. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Unauthorised course access | Server-side entitlement checks on every protected resource; private storage; security tests for direct URL/API access. |
| False payment confirmation or duplicate grants | Server verification, signed webhooks, idempotency keys, reconciliation and auditable state transitions. |
| Excessive admin access to personal data | Least privilege, scoped investigations, reason codes, audit logs and periodic permission reviews. |
| Abusive users or harmful uploads | Reporting tools, rate limits, file validation/scanning, moderation policy and escalation paths. |
| Data loss or service outage | Automated backups, monitored jobs, restore drills, incident response and documented recovery objectives. |
| Unclear course access/refund terms | Show terms before purchase; define expiry, cancellation, refund and dispute rules before launch. |
| Scope growth | Prioritise MVP; require explicit approval for out-of-scope features and track dependencies. |

# 13. Acceptance and Launch Readiness Checklist

☐ Registration, contact verification, login, logout and password reset work end-to-end.

☐ Inactive sessions expire according to the approved timeout; protected APIs reject expired sessions.

☐ Each role can perform only its approved actions; cross-user and cross-course access tests pass.

☐ Free resources and paid content follow the configured access rules.

☐ Payment success, failure, pending, duplicate callback, refund and reconciliation scenarios are tested.

☐ Paid access is granted only after trusted server-side verification.

☐ Chats, groups and attachments enforce membership and permissions; moderation actions are auditable.

☐ Admin changes to roles, account status, course access, refunds and maintenance flags are logged.

☐ Backup restoration has been tested; monitoring and incident response are ready.

☐ Privacy policy, terms, refund policy, contact/support details and data retention rules are published.

☐ Accessibility, responsive layout, performance and security checks are completed.

☐ Production secrets, domain, TLS, database access, storage permissions and deployment rollback are verified.

# 14. Open Questions for Stakeholder Sign-off

Is this a single-institute LMS or a multi-institute marketplace with independent organisations and administrators?

Which payment gateway and payment methods should be supported at launch?

Are both email and mobile verification mandatory, or is one sufficient for initial activation?

Should username login be included, and should usernames be editable?

Does course access expire, last for a lifetime, or depend on a subscription?

Will the resource store sell physical books, digital downloads, or link to external sellers?

Which live-class provider will be used, if any?

Are quizzes, assignments, certificates and attendance required in the MVP?

What is the expected initial user count, peak concurrent users, and monthly budget?

What are the refund rules, support response targets and data-retention periods?

What is the expected learner age range and which countries/jurisdictions will be served?

# Appendix A — Terminology

| Term | Meaning |
| --- | --- |
| LMS | Learning Management System — platform for delivering and managing learning. |
| RBAC | Role-Based Access Control — permissions assigned based on a user's role. |
| Entitlement | A record that authorises a learner to access a particular course/resource for a defined period or condition. |
| Webhook | A server-to-server event sent by a payment provider or integration. |
| Idempotency | A property that prevents repeating the same operation from creating duplicate effects. |
| Audit event | A timestamped record of a security-relevant or high-impact action. |

# 15. Additional Product Requirements — Preferences, Feedback and Support

This section extends the original requirements with user-controlled appearance, language preference, feedback and support. These capabilities should be available through a clearly labelled Settings / Help area and should follow the same role-based access and privacy rules as the rest of the platform.

## 15.1 Appearance and theme settings

The interface must support exactly two themes: Light and Dark. No additional theme colours or third appearance mode should be offered.

Users can switch themes from Settings and, where practical, from a clearly visible quick toggle in the main navigation.

The selected theme is saved to the user's account and persists across supported browsers/devices after sign-in. For signed-out visitors, a local preference may be used.

If a user has not selected a theme, the default is Light. Do not add an automatic/system theme option unless separately approved.

All supported screens, dialogs, menus, charts, forms, error messages, embedded learning pages and admin interfaces must be legible in both themes.

Theme changes apply immediately without requiring a page reload and must not reset the user's current form or learning progress.

Maintain accessible contrast, visible focus indicators, readable text and clear status indicators in both themes.

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| PREF-01 | Provide only Light and Dark theme options. | Must | Settings and interface expose exactly these two choices. |
| PREF-02 | Persist the user's theme preference. | Must | Preference remains after sign-out/sign-in and on another supported device when account-synced. |
| PREF-03 | Apply theme immediately across the full product. | Must | No reload is required; current form values and playback position remain unchanged. |
| PREF-04 | Provide accessible contrast and focus states in both themes. | Must | Core screens pass agreed accessibility checks in both modes. |

## 15.2 Language preference: English and Hindi

The product must offer exactly two interface languages at launch: English and Hindi.

Users can choose their preferred language during onboarding or later in Settings. A language selector should also be available from the sign-in page.

The selected language is saved to the user's account and applied consistently across navigation, buttons, labels, validation messages, system notifications, help content and supported email templates.

If no language is selected, use English as the default. The user can change language at any time without losing form entries, course progress or session state.

Use professionally reviewed translations rather than machine-only translations for critical payment, account-security, privacy and error messages.

Course content, instructor videos, uploaded PDFs and third-party live-class interfaces may remain in their original language unless translated versions are provided. Clearly label the content language where known.

Use appropriate Unicode support and fonts that render Hindi/Devanagari correctly on supported devices. Test wrapping, layout, search and form entry in both languages.

Do not translate user-generated messages or uploaded materials automatically in the MVP unless that feature is separately approved.

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| LANG-01 | Offer English and Hindi as the only interface language choices at launch. | Must | Language selector lists English and Hindi only. |
| LANG-02 | Persist the language preference per user. | Must | Preference persists across sessions and supported devices. |
| LANG-03 | Localise all first-party interface strings and validation messages. | Must | No untranslated first-party strings remain in supported user journeys. |
| LANG-04 | Support Hindi/Devanagari rendering and text input. | Must | Core screens, search, forms, messages and emails render correctly. |
| LANG-05 | Allow language switching without losing current progress or entered data. | Must | Switching language does not clear form values, sign the user out or reset learning progress. |
| LANG-06 | Label course/material language where known. | Should | Learners can identify the content language before opening it. |

## 15.3 Feedback and ratings

Provide a Feedback option in the user dashboard and Help/Support area.

Allow users to submit general feedback, feature suggestions, bug reports and course-specific feedback through a category selector.

Feedback form should include a subject/title, description, optional rating where relevant, optional attachment, and consent notice where feedback may be used for product improvement.

Allow course feedback only from users who are enrolled in or have accessed the relevant course, according to the platform's policy. Prevent duplicate ratings or define how updated ratings work.

Show a confirmation/reference number after submission and send an acknowledgement notification where contact preferences allow.

Staff should be able to categorise, assign, prioritise and update feedback status (New, Under Review, Planned, Resolved, Declined). Internal notes must not be visible to the submitting user.

Feedback must not be treated as a support ticket unless the user chooses that category or requests follow-up.

Collect only necessary personal data. Feedback visibility and exports must be permission-controlled.

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FDBK-01 | Provide general feedback, suggestion, bug report and course feedback categories. | Must | User can select a category and submit required fields. |
| FDBK-02 | Support optional rating and attachment where relevant. | Should | Rating scale and attachment rules are clear and validated. |
| FDBK-03 | Generate a reference ID and confirmation after submission. | Must | User sees confirmation and can retrieve the reference. |
| FDBK-04 | Provide a staff workflow to triage and update feedback. | Must | Authorised staff can assign, prioritise and change status; actions are logged. |
| FDBK-05 | Restrict internal notes and feedback exports. | Must | Students cannot view internal staff notes or unauthorised submissions. |

## 15.4 Help and support centre

Provide a Help & Support entry from the main navigation, account menu and sign-in page.

Include searchable FAQs and short help articles covering registration, verification, passwords, course access, payments, refunds, learning materials, live classes and account settings.

Allow users to raise a support ticket with category, subject, description and optional safe attachment.

Generate a unique ticket number and display ticket status, creation time, last update and conversation history to the requester.

Support ticket statuses: Open, In Progress, Waiting for User, Escalated and Resolved. Closed tickets may be reopened within a configurable period.

Allow staff to assign tickets, set priority, add internal notes, respond to the user and escalate cases. Internal notes must be hidden from the user.

For payment-related tickets, display only the minimum transaction details needed for support. Never request passwords, OTPs, full card details or gateway secrets.

Provide a clear route for account recovery when a user cannot sign in. Do not expose private account data before identity verification.

Publish support hours and expected response targets if the organisation can reliably meet them; otherwise do not promise a fixed SLA.

Support English and Hindi for first-party help text and ticket interface. User-submitted messages may be in either language.

Notify users when a ticket is created, updated, escalated or resolved, subject to notification preferences and essential service-message rules.

Provide a feedback option after ticket resolution to measure support quality.

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| SUP-01 | Provide a searchable Help Centre and FAQ. | Must | Users can search help topics and open relevant articles. |
| SUP-02 | Allow signed-in users to create and track support tickets. | Must | Ticket has unique ID, status, timestamps and message history. |
| SUP-03 | Provide a secure account-recovery support route for sign-in problems. | Must | Identity is verified before account-specific information or changes are disclosed. |
| SUP-04 | Allow authorised staff to assign, prioritise, escalate and resolve tickets. | Must | Every status change is timestamped; internal notes are not shown to users. |
| SUP-05 | Send ticket status notifications. | Should | User receives configured notifications for key changes. |
| SUP-06 | Offer post-resolution support feedback. | Should | User can submit a rating/comment linked to the ticket. |

## 15.5 Settings and help navigation

The account Settings page should group: Profile & Security, Appearance (Light/Dark), Language (English/Hindi), Notifications, Privacy and Sessions. The Help & Support area should group FAQs, Contact Support, My Tickets, Send Feedback and Report a Problem. Navigation labels and core help journeys must be available in both supported languages.

## 15.6 Additional launch acceptance checks

☐ Theme selector exposes only Light and Dark; both themes are checked for readability and accessibility.

☐ Language selector exposes only English and Hindi; all first-party core flows are localised and Hindi text renders correctly.

☐ Theme and language preferences persist after a new session and do not erase current progress when changed.

☐ Users can submit feedback and receive a reference/confirmation.

☐ Users can create support tickets, view status and reply where allowed; staff-only notes remain private.

☐ Support and feedback permissions prevent staff from viewing unrelated personal data.

☐ Support/feedback notifications and email templates use the selected language where a translated template exists.